Milestones

|  |  |
| --- | --- |
| Week | TODO |
| 2 | * Learn SOOT * Work on AST code (figure out what nodes to cut out) |
| 3 | * PDL |
| 4 | * PDL |
| 5 | * PDL |
| 6 | * Pq-Gram Refinements * Work on presentation |
| 7 | * Eclipse UI * Work on presentation * Read ‘Denotational Semantics 9.1 – 9.3’ |
| 8 | * Eclipse UI * Read ‘Denotational Semantics 9.4 – 9.5’ |
| 9 | * Usability Study * Read ‘Denotational Semantics 9.6 – 9.8’ * Write up thesis |
| 10 | * Write up thesis |

PDL Tasks:

* Define grammar?
* Ask what else needs to be done

Eclipse UI Tasks:

* Button to start framework
* List algorithm choices
* Provide recommended edits

Other:

* Storing all valid algorithms
* Apply PDL to algorithm base
  + Get CFG
  + Get PDL

Ask what the deliverables are.